Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 17 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Online Book Store |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Customer Onboarding (Signup & Login) | USN-1 | As a customer, I can sign up for an account by entering my name, email, and password. | 2 | High | Dhanush Koneti |
| Sprint-1 |  | USN-2 | As a customer, I can log in with my email and password and receive a session token (JWT). | 1 | High | Dharmana Pavithra |
| Sprint-1 |  | USN-3 | As a seller, I can sign up for a seller account, which requires admin approval before I can list books. | 3 | High | Sudharshan Kumar Naare |
| Sprint-1 |  | USN-4 | As an admin, I can sign up and log in to access the admin dashboard. | 2 | Medium | Yakkala Divya Jyothi |
| Sprint-1 |  | USN-5 | As a developer, I want JWT-based authentication middleware with role guards so each role's routes are protected. | 3 | High | Diddy Srinivas Puneeth |
| Sprint-2 | Book Catalog & Cart | USN-6 | As a customer, I can browse the full book catalog. | 2 | High | Dhanush Koneti |
| Sprint-2 |  | USN-7 | As a customer, I can search books by title/author and filter results by genre. | 3 | High | Dharmana Pavithra |
| Sprint-2 |  | USN-8 | As a customer, I can view a single book's detail page (price, stock, description, seller). | 1 | Medium | Sudharshan Kumar Naare |
| Sprint-2 |  | USN-9 | As a customer, I can add books to my cart and adjust quantities. | 2 | High | Yakkala Divya Jyothi |
| Sprint-2 |  | USN-10 | As a customer, I can check out my cart, with book stock decremented automatically on purchase. | 3 | High | Diddy Srinivas Puneeth |
| Sprint-3 | Seller & Admin Management | USN-11 | As a seller, I can add a new book listing with a cover image, price, and stock quantity. | 3 | High | Dhanush Koneti |
| Sprint-3 |  | USN-12 | As a seller, I can edit or remove my own book listings. | 2 | Medium | Dharmana Pavithra |
| Sprint-3 |  | USN-13 | As a seller, I can view my store's stats: books listed, orders received, and revenue. | 2 | Medium | Sudharshan Kumar Naare |
| Sprint-3 |  | USN-14 | As an admin, I can approve, block, or delete seller accounts. | 2 | High | Yakkala Divya Jyothi |
| Sprint-3 |  | USN-15 | As an admin, I can view and manage all users, sellers, and books from a single dashboard. | 3 | High | Diddy Srinivas Puneeth |
| Sprint-4 | Orders & Platform Quality | USN-16 | As a customer, I can view my past orders and their status in “My Orders.” | 2 | Medium | Dhanush Koneti |
| Sprint-4 |  | USN-17 | As a seller, I can view and update the fulfillment status of orders containing my books. | 2 | Medium | Dharmana Pavithra |
| Sprint-4 |  | USN-18 | As an admin, I can view every order placed on the platform. | 1 | Low | Sudharshan Kumar Naare |
| Sprint-4 |  | USN-19 | As a developer, I want to seed the database with sample books so the app has demo data for testing. | 1 | Low | Yakkala Divya Jyothi |
| Sprint-4 |  | USN-20 | As a user, I want clear error handling (invalid login, out-of-stock checkout) so failures are easy to understand. | 2 | Medium | Diddy Srinivas Puneeth |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 4 Days | 26 Jun 2026 | 30 Jun 2026 | 11 | 28 Jun 2026 |
| Sprint-2 | 11 | 5 Days | 01 Jul 2026 | 06 Jul 2026 | 11 | 03 Jul 2026 |
| Sprint-3 | 12 | 5 Days | 07 Jul 2026 | 12 Jul 2026 | 12 | 08 Jul 2026 |
| Sprint-4 | 8 | 4 Days | 13 Jun 2026 | 17 Jun 2026 | 8 | 15 Jul 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts